## Slide 1
Concept of the Operation
Phase I (Tactical Road March): 21 0900 APR 15, all available tanks will SP from the BN Motor Pool and conduct a tactical road march generally north on West Range Road. The OOM will be 3-2-HQ-1. Upon arrival, C Co will Occupy Heat North. Details about the staging plan for C Co vehicles is TBP. Key tasks in this phase: PCCs/PCIs, dispatching, TLPs, road guards.
Phase II (Range Operations): After Occupying Heat North, all tanks will conduct Boresighting, Plumb & Sync, and concurrent training NLT 21 2000 APR 15. 22 0630 APR 15, all vehicles will conduct boresighting. Upon completion of boresighting, all vehicles will move to the firing line and take commands from the Master Gunner. The Master Gunner will set conditions to remote fire all tanks to ensure they are safe to fire with a crew inside. When the Master Gunner confirms that the tanks are safe, crews will complete LFAST as directed by the MG. Upon completion, C Co conducts concurrent training (TBP). If a crew is unable to LFAST, the make-up day is 24APR15. Key tasks in this phase: Boresighting and P&S, remote firing of ALL tanks, concurrent training plan.
Phase III (Retirement): After completion of LFAST and concurrent training, C Co will request release from the range. O/O, C Co will conduct road march from Heat North, generally south along West Range Road to the 1st CAV Wash Rack. OOM: 1-2-HQ-3. C Co will clean all vehicles at the wash rack, and return to the motor pool to park the vehicles. Key tasks in this phase: PCCs/PCIs, equipment accountability and cleaning.
TRAINING EVENT: BN LFAST
MISSION: C Co conducts tactical road march 21 0900 APR 15 to occupy Heat North
Purpose: Allow all vehicles to execute a test fire and LFAST.
Key Tasks:
PCCs/PCIs of all equipment moving to the range
Remote fire ALL tanks
Screen all tanks
Boresight and plumb and sync 21APR15
Boresight the morning of 22APR15.
Endstate:
All tanks deemed safe to fire with a crew inside and are complete with LFAST, and returned to BN motor pool.
Projected Number of Trainees: 40
Key METL Tasks:
71-TS-2110: Conduct Armor Company Operations
References:
OPORD 15-005 1-12 CAV Fire Control Validation Exercise (Charger Phoenix)
1st CAV GUNSOP
TC 3-20.31 HBCT Gunnery
FH 350-40: Range Control Operating Procedures
Greywolf GUNSOP
Greywolf TRAINSOP
1-12 CAV OPORD 15-002 (FY 15 UTP)
N
C CO, 1-12 CAV, Operation Crazy Phoenix
8 Step Training | Date
Plan the Training | 10APR15
Certify Leaders | 15APR15
Recon the Site | 16APR15
Issue the Plan | 13APR15
Rehearsals | 17APR15
Execute | 21-22APR15
Conduct AAR | 23APR15
Retrain | 24APR15
RESOURCE STATUS |  |  | 
CLI |  | CLVIII | 
CLII |  | CLIX | 
CLIII |  | Transportation | 
CLIV |  | Medical | 
CLV |  | Land | 
CLVII |  | RISK ASSESSMENT: LOW | 
Complete | Initial Coordination | No Coordination | N/A
21APR15 0530: CO Formation 0545: Begin weapons draw from arms room 0700: Final PCI 0800: Radio Checks 0830: Stage Vehicles 0845: Convoy Brief 0900: SP ~1000: RP 1000-UTC: Boresight, P&S, Concurrent training | 22APR15 0530: Wake Up 0630: Confirm Boresight 0700-UTC: Remote fire, LFAST O/O: RTB | PLT COLLECTIVE TASKS: Conduct Boresight of M1A2SEPV2 Conduct Plumb and Sync 071-313-3454: Engage targets with an M2 Machine Gun 171-150-0037: Engage targets with the main gun from the gunner’s station 171-126-1262: Direct machine gun engagements on an M1 series tank 07-02-1256: Operate a Command Post LEADER TASKS: 07-2-5081: Conduct TLPs 150-718-5145: Conduct risk management
O